# D184 Approach to preparing static copy for CCS

| Prepared by | Simi Henderson |
| --- | --- |
| Reviewed by | Allison Holland, Damian Da Silva |
| Date | 15/06/26 |
| Purpose | Approach for preparing static copy for the CCS experience, including key activities, dependencies, risks, and mitigations. |

## Objectives

- Deliver accurate and approved static copy for all in-scope pages

- Align copy with agreed collection structure and navigation model

- Ensure consistency in tone, terminology, and formatting

## Scope

The approach applies to all static pages within CCS, expected to include:

- Home page

- Collection landing pages (TBD)

- Explanatory content

- Help Text / FAQ

- CTA copy

# Noting that pages required will be confirmed when wireframes are finalised – this is the first deliverable “Confirm scope of static pages”

” .

## Approach

| Stage | Deliverables | Timing | Owner |
| --- | --- | --- | --- |
| Preparation | - Confirm scope of static pages - Confirm templates and hierarchy for each page, define consistent format (word limits, page sections, etc) - Define review and approval pathways for each page / hierarchy of pages (if required) - Confirm structure required by Tech team for implementation and create template (word doc, table, etc) | Jun-Jul | AH |
| Content Development | - Identify copy already available in existing UoM browser - Review copy on peer search platforms - Draft copy following approved templates and UoM guidelines - Tone of Voice - LINK - Editorial Style Guide - LINK | Jul-Aug | AH |
| Review & Approval | - Stakeholder review - accuracy (if required) - Tone and consistency – DDS - Review by users - Users testing - Final approval – POs | Draft copy – 30 July Reading for testing and approval cycles Aug | AH |
| Implementation | - Deliver copy to CIOG - Support queries | Sept - TBD | AH |

NB: expectation is that final copy is delivered to CIOG, iterations should not be required after delivery to CIOG team.

## Dependencies:

- Confirmation of scope of static pages that can be delivered

- Wireframes & technical feasibility

- Stakeholder availability to review

## Risks (R154)

- Unclear / changing scope of static pages leading to rework. Mitigation: Establish scope early with change control

- Late design changes leading to content rework. Mitigation: ensure design changes are communicated by UX/UI Lead

- No copy writing resource within project. Mitigation: SME to compile copy, using existing copy where possible